Scatter

Documentation

Team 5 - Java Doc Boys

Alex Young

Jon Aurit

Jason Kirshner

Harrison Worden

Date: 12-05-2016

unaccepted Revision: 4.2

Table of Contents

{To update the table below, click in table and either: 
On a PC – Click in table, press F9, if asked choose Update Entire Table 
On Mac – Fn-F9, or Right click Update Field and, if asked choose Update Entire Table}

Executive overview	4

Audience	4

Assumptions made for this project	4

Gantt chart	5

Gantt task descriptions:	5

Class and method overview	6

Scatter UML	7

Client GUI	7

Protocols	8

Data used	9

Punch List used	10

To do:	10

Done:	10

Unresolved Issues	11

Revision History

| Name | Date | Reason for Change | Version |
| --- | --- | --- | --- |
| Ima Student | dd-mmm-yy | Initial release | 0.1 |

# Executive overview

Our final project is a game we came up with called ‘Scatter.’  This is a multiplayer game in which 2 players compete to click orange spaces that show up on the screen.  The game keeps score, and the first player to 5 spaces wins.

# Audience

The target audience for our project is anyone who enjoys games, in particular board games.

## Application intentions

The purpose of the application is for the users to simply have fun playing.  This is a game made from scratch, and the sole purpose is that it is a game.

# Assumptions made for this project

- Game Chat

- Client Server Communication

- Jar File

- Player List

- Game itself

# Gantt chart

## Gantt task descriptions:

| WBS | M | Tasks | Date (if known) |
| --- | --- | --- | --- |
|  | M | Assigned project | 10/24/16 |
|  |  | Individually think about possible projects | 10/26/16 |
|  | M | Project ideas discussed in class | 10/31/16 |
|  |  | Discuss projects with possible team(s) / team member(s) | 10/31/16 |
|  | M | Teams formed | 10/20/16 |
|  |  | Voted on final project topic form a list of individual mini projects | 10/31/16 |
|  |  | Discussed each team members project | 10/31/16 |
|  |  | Meeting to discuss requirements for final project | 11/2/16 |
|  |  | Design initial game board | 11/4/16 |
|  | M | Design Client | 11/4/16 |
|  |  | Design Server | 11/4/16 |
|  |  | Meet the team to review progress and address challenges | 11/7/16 |
|  |  | Update design document to include the general contents and executive overview | 11/9/16 |
|  | M | First Design Document | 11/9/16 |
|  | M | Updated the design document to include the project section | 11/11/16 |
|  | M | Submitted the first design document for review | 11/14/16 |
|  |  | Design of the main multithreaded client/server code | 11/14/16 |
|  |  | Update contents to the design document to depict new changes to the game | 11/16/16 |
|  | M | Redesign the game board | 11/16/16 |
|  |  | Meeting to brainstorm how the next player will be implemented | 11/18/16 |
|  |  | Added comments to all the classes | 11/21/16 |
|  |  | Discussed including a new system, and assigning the menu task to a team member | 11/21/16 |
|  |  | Added code to determine the next player | 11/21/16 |
|  |  | Added reset and start new game method | 11/28/16 |
|  |  | Updated incode comments and edited Javadoc in all classes | 11/30/16 |
|  | M | Team Meeting to review progress | 11/30/16 |
|  |  | Design Project UML | 12/2/16 |
|  |  | Review all files and game functionality | 12/2/16 |
|  | M | Update design document with classes and methods | 12/3/16 |
|  |  | Update design document with screenshots | 12/3/16 |
|  |  | Update design document with communication class | 12/3/16 |
|  |  | Cross check the current game design with grade sheet | 12/3/16 |
|  |  | Comment java files into the jar with batch files | 12/4/16 |
|  |  | Prepare for presentation | 12/4/16 |
|  | M | Make sure Jar Files work properly | 12/4/16 |
|  | M | Update the remaining sections of the design document | 12/4/16 |
|  | M | Trade show (System Deployment) | Finals Week |

M = Milestones

{Brainstorm with your team, you will need MANY more tasks that listed. Not only where gaps appear.}

# Class and method overview

Overview of the classes and functionality.

Project parameter Interface

- Port #: 16789

- Created by: Alex Young, Jon Aurit, Jason Kirshner, Harrison Worden

Client

- Main method

  - Creates instance of ScatterClient

- Client constructor

  - Creates GUI

  - Adds menu

  - Adds buttons

  - Adds menu items

  - Adds buttons

  - Adds timer

  - Contains ActionListener

  - Contains Client Socket

  - Starts Client Thread

- Client Thread

  - Deals with sending information to the server, such as adding to game chat and player list

Server

- Main method

  - Creates an instance of ScatterServer

- Server Constructor

  - Creates Server Socket

  - Starts Server Thread

- Server Thread

  - Deals with counting number of ready players

  - Reads lines of input from Chat, returns input to all clients

# <Project> UML

< UML designer / code generator: http://argouml.tigris.org/ >

# Client GUI

{Screen shot(s) }

# Networking connections & Protocols

Client connection to server:	The IP is a String “localhost” assigned to the variable IP

Port number(s):	16789: To communicate on a port that is associated with the   games’ server and client

# Communication class

Chat interaction between Clients and Server.

| Client | Communication | Server |
| --- | --- | --- |
|  |  | Startup |
|  |  | Waits for client to connect Accept connection |
| Client connection | Connection, no data |  |
| Client sends Ready | Ready String sent to server | Server reads ‘Ready’ adds player to Ready Count |
| Client sends message in chat box | Message sent to server | Server reads in message, adds it to print writer, sends it back to all clients |
| All clients receive chat message and append it to the chat box |  |  |

# Data used

{List and describe each file, URL, network connection being used. 
Do not include the data.}

# Data files

# {If you use any external files, explain why they are used. Should any files be hidden files, explain why are you are using hidden files.}

# Punch List used

{These are some examples.  Create a Punch List of your own and keep it up to date. Move items from the To Do to the Done when completed.  It helps encourage you that progress is being made and tasks are being completed.}

## To do:

{Need to Javadoc comment ALL the code. Best to comment as you go, saves a ton of time later, and ability for team mates to understand your code over the next several weeks.}

## Done:

{Problem with communication crashing server – fixed on 4/1/11}

{}

# Unresolved Issues

{Examples of what might be remaining to do.}

{Example:
About 5-6 users are about the limit of usability, when the 8th client connects, the system starts getting extremely slow to update}